| 1)Executive Summary | | | | |
| --- | --- | --- | --- | --- |
| Project Manager | | Status Date | Phase | |
| *Helen Chavez* | | 4/15/24 | Week 6 | |
| Project Status Schedule | G | We have completed everything to get our product finished, we just have to complete the presentation slides over the weekend | | |
| Green = Launch On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critical Path Impact |
| Project Document Repository | [Master Project FSE100 (MP205)](https://drive.google.com/drive/folders/1UsiIZgvbP0VKFVAeREJcglKZ8Be8Ly7z?usp=drive_link) | | | |

| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| --- | --- | --- | --- | --- |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Get reviews and feedback | 04/10/2024 | 04/10/2024 | 100% | from in-class review session |
| Implementation plan | 04/15/2024 | 04/15/2024 | 100% | We created an action plan based on feedback and addressed what is worth tackling |
| Create a report thatcontains results from reviewersand aggregation and analysis | 04/15/2024 | 04/15/2024 | 100% | Collected all the users’ praises and concerns |
| Create Google sheet filewith the evaluation | 04/15/2024 | 04/15/2024 | 100% | Kaitlyn imported all the responses into a separate google sheet |
| Create a paragraph onevaluation form | 04/15/2024 | 04/15/2024 | 100% | We took all the feedback we got and decided what was good and should stay and what we needed to change |
| Last Minute Final Details & changes | 04/17/2024 | 04/17/2024 | 75% | We have changed everything we can for now, but it does need to be calibrated every day so that will be a continuous task |
|  |  |  |  |  |
|  |  |  |  |  |

| 3) Progress from This Week *<should include pending tasks from previous week>* |
| --- |

* Finished Milestone 5 and made and action plan
* Secured the glove’s hardware even further
* added a cable to store power bank

| 4) Progress Planned for Next Week |
| --- |

* Get product ready for demonstration
* Finish Slides
* Finish Final Document to turn in

| 5) Gantt Chart Updated *<add the newest Gantt Chart>* |
| --- |

<https://docs.google.com/spreadsheets/d/12otIYmgZJvqgUEToSNDwGjA-ZpEUDji5/edit?usp=sharing&ouid=101160863970726712975&rtpof=true&sd=true>

| 6) Team-Evaluation for the Week | | | | | |
| --- | --- | --- | --- | --- | --- |
| Team Member Name | No contribution | Poor | Fair | Good | Outstanding |
| Ayush Pant |  |  |  |  | ✅ |
| Dominic Polcyn |  |  |  |  | ✅ |
| Kaitlyn Younger |  |  |  |  | ✅ |
| Thien Tran |  |  |  |  | ✅ |