| 1)Executive Summary | | | | |
| --- | --- | --- | --- | --- |
| Project Manager | | Status Date | Phase | |
| *Helen Chavez* | | 3/27/24 | week 4 | |
| Project Status Schedule | G | We worked on the code, tested through the sensors and created a functionality video showcasing the same | | |
| Green = Launch On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critical Path Impact |
| Project Document Repository | [Master Project FSE100 (MP205)](https://drive.google.com/drive/folders/1UsiIZgvbP0VKFVAeREJcglKZ8Be8Ly7z?usp=drive_link) | | | |

| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| --- | --- | --- | --- | --- |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Complete the physical connections/ Design | 3/27 | 3/27 | 100% | We completed and cross checked the connections |
| Complete the code | 3/27 | 3/27 | 100% | Finished working on the code |
| Troubleshooting | 3/27 | 3/27 | 100% | We had a few shot sensors, but we replaced those and fixed any errors we were receiving |
| Create a functionality video | 3/27 | 3/27 | 100% | Shot a video showcasing the sensors working. |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

| 3) Progress from This Week *<should include pending tasks from previous week>* |
| --- |

* Completed the physical connections and the designs
* Finished the basic code
* Created a functionality video

| 4) Progress Planned for Next Week |
| --- |

* Connect hardware to the glove
* Add more colors to the code
* Add text to speech
* Complete Milestone 4

| 5) Gantt Chart Updated *<add the newest Gantt Chart>* |
| --- |

<https://docs.google.com/spreadsheets/d/12otIYmgZJvqgUEToSNDwGjA-ZpEUDji5/edit?usp=sharing&ouid=101160863970726712975&rtpof=true&sd=true>

| 6) Team-Evaluation for the Week | | | | | |
| --- | --- | --- | --- | --- | --- |
| Team Member Name | No contribution | Poor | Fair | Good | Outstanding |
| Kaitlyn Younger |  |  |  |  | ✅ |
| Thien Tran |  |  |  |  | ✅ |
| Ayush Pant |  |  |  |  | ✅ |
| Dominic Polycn |  |  |  |  | ✅ |