| 1)Executive Summary | | | | |
| --- | --- | --- | --- | --- |
| Project Manager | | Status Date | Phase | |
| *Helen Chavez* | | 4/3/24 | week 5 | |
| Project Status Schedule | G | We worked on building the physical aspect of our product, like connecting the raspberry pi and all the outputs to the glove. We also worked on fixing up our code to make it run smoothly. | | |
| Green = Launch On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critical Path Impact |
| Project Document Repository | <https://drive.google.com/drive/folders/1UsiIZgvbP0VKFVAeREJcglKZ8Be8Ly7z?usp=drive_link> | | | |

| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| --- | --- | --- | --- | --- |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Connect hardware to glove | 4/3 | 4/1 | 100% | connected Raspberry Pi and all outputs of the glove. |
| Get photos of product | 4/3 | 4/1 | 100% | for milestone implementation |
| Document including features, diagrams, and changes to design | 4/3 | 4/3 | 100% | for milestone 4 |
| Create Video of full glove | 4/3 | 4/3 | 100% | video showing how the product is working at this time |
| Make changes in design (if necessary) | 4/3 | 4/3 | 50% | We made some changes to the color detection and speak functions, we just need to change a bit more about the button |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

| 3) Progress from This Week *<should include pending tasks from previous week>* |
| --- |

* Putting together the glove
* Making the glove independent from the computer
* Added a headphone feature to speak to user

| 4) Progress Planned for Next Week |
| --- |

* Make some adjustments to the button to make it more efficient
* Sew velcro to sensors
* Make any more necessary changes
* Finish milestone 5

| 5) Gantt Chart Updated *<add the newest Gantt Chart>* <https://docs.google.com/spreadsheets/d/12otIYmgZJvqgUEToSNDwGjA-ZpEUDji5/edit?usp=sharing&ouid=107789722570861211477&rtpof=true&sd=true> |
| --- |

| 6) Team-Evaluation for the Week | | | | | |
| --- | --- | --- | --- | --- | --- |
| Team Member Name | No contribution | Poor | Fair | Good | Outstanding |
| Kaitlyn Younger |  |  |  |  | ✅ |
| Dominic Polcyn |  |  |  |  | ✅ |
| Ayush Pant |  |  |  |  | ✅ |
| Thien Tran |  |  |  |  | ✅ |